## Slide 1: PROJECT Name : PRISM [ Predictive Risk Insights & Scoring Model]
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Explainability: Feature-level contributions and reason codes make credit decisions interpretable.
Accuracy: Refitted WoE binning improves alignment with representative credit-risk data.
Transparency: Positive, negative and neutral feature impacts explain every generated score.
Reliability: Model calibration, score distribution and PD relationships are being validated.
Traceability: Explanations are persisted against individual risk scores in PostgreSQL.
Production Readiness: Complete scoring-to-explanation flow is integrated through the backend.
Key Accomplishments | : August 2026
Refitted Optimal Binning and WoE models using the Loan Default and Credit Risk dataset.
Validated Logistic Regression, PDO scorecard and credit baseline infrastructure.
Integrated feature-level explanations and ranked reason codes into the scoring pipeline.
Persisted explanation records and score contributions against individual risk scores.
Verified end-to-end /assess API output against corresponding PostgreSQL records.
Reusable Assets/Solutions/Opportunities: Yes. These include WoE binning models, scorecard artifacts, explainability logic, and persistent explanation records.
Upcoming Milestone: Fraud & Document Checks
Implement loan stacking detection and fraud/anomaly signals.
Build OCR, metadata validation and document-check pipeline.
Domain: Insurance/Fintech || Team: Hazel Sequeira, Freia Quadros
Planned Deliverables (Next one Month):
Implement loan stacking detection using hashed identity, basic OCR parsing, document metadata checks, and anomaly detection logic. Integrate fraud flags and document validation logs into the existing PRISM backend and database.
Risks & Challenges:
Further validation is needed to strengthen model accuracy and calibration. Explainability is integrated end-to-end, with additional testing needed to ensure consistent reason codes across borrower profiles.
Feedback & improvements:
Focus on improving scorecard accuracy and calibration, while refining explainability outputs and validating feature contributions across varied borrower profiles.
Milestone Objective: PRISM delivers an integrated credit intelligence platform that validates documents, detects fraud, and generates explainable risk scores, addressing trust and reliability gaps in digital lending. It benefits lenders by improving decision confidence and borrowers by enabling fairer credit access.
Demo Links:
GithubLinks: https://github.com/thecamouflagedgeek/PRISM.git
https://prism-backend-4mfu.onrender.com/
https://drive.google.com/drive/folders/1Bp1R5hF3XBrDEYBXEWciUBfmwXX_oJC9
Starting TRL: (March - TRL 3) || Current TRL: 3 || Target TRL: 4 (December-2026) || Overall Project Status: