## Slide 1: PROJECT Name : PRISM [ Predictive Risk Insights & Scoring Model]
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Automation: OTP authentication and automated document lifecycle reduce manual onboarding.
Speed: Real-time credit scoring through live backend and database integration.
Security: Session management and multi-document consent collection improve data handling.
Reliability: Missingness-aware binning ensures stable outputs even with incomplete uploads.
Scalability: Database schema supports multi-source feature persistence and user tracking.
Production Readiness: Production-oriented authentication and scoring aligned with fintech systems.
Key Accomplishments | : July 2026
Implemented OTP-based mobile authentication module integrated with PostgreSQL.
Retrained WoE binning and Logistic Regression pipeline to handle document missingness.
Integrated dynamic OCR status tracking (UPLOADED, OCR_COMPLETED, FAILED) in database.
Validated scoring model with real-world Bank of Baroda statement via /assess endpoint.
Incorporated SHAP explainability to generate feature importance and reason codes.
Reusable Assets/Solutions/Opportunities: Yes. These include auth endpoints, missingness-aware binning models, retrained LR artifacts, and SHAP wrappers.
Upcoming Milestone: Explainability & Risk Persistence
Implement rule-based explanation logic and UI/API reason code displays.
Connect backend to risk_scores table and validation/audit logging.
Domain: Insurance/Fintech || Team: Hazel Sequeira, Freia Quadros
Planned Deliverables (Next one Months):
Implement rule-based explanation logic, API reason code endpoints, and UI integration. Connect PostgreSQL risk score and audit logging tables to complete end-to-end explainability.
Risks & Challenges:
Model calibration checks (HL-statistic) show recalibration is required, and synthetic dataset reliance needs multi-bank real data validation. Document missingness assumptions are based on placeholders and need validation against real borrower submission logs.
Feedback & improvements:
Suggested improvements include recalibrating probability of default, expanding multi-bank dataset validation, and finalizing risk score persistence and audit logs.
Milestone Objective: PRISM delivers an integrated credit intelligence platform that validates documents, detects fraud, and generates explainable risk scores, addressing trust and reliability gaps in digital lending. It benefits lenders by improving decision confidence and borrowers by enabling fairer credit access.
Demo Links:
GithubLinks: https://github.com/thecamouflagedgeek/PRISM.git
https://prism-backend-4mfu.onrender.com/
https://drive.google.com/drive/folders/1Bp1R5hF3XBrDEYBXEWciUBfmwXX_oJC9
Starting TRL: (March - TRL 3) || Current TRL: 3 || Target TRL: 4 (December-2026) || Overall Project Status: