## Slide 1: PROJECT Name : PRISM [ Predictive Risk Insights & Scoring Model]
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Efficiency: 60–80% reduction in manual effort through automation.
Speed: Enables near real-time credit decisions.
Cost: Reduces operational and underwriting expenses.
Fraud Reduction: Early detection minimizes risk exposure.
Compliance: Ensures transparency via explainability and audit logs.
Scalability: Modular APIs support high-volume deployment.
Key Accomplishments | : Mar 2026
Built end-to-end pipeline (OCR, fraud, scoring, sentiment, explainability).
Developed APIs and demonstrated full system flow.
Finalized modular architecture with integrated fraud and explainability.
Designed feature-level data schema for bank, EPFO, and utility data
Reusable Assets/Solutions/Opportunities: Yes. These include reusable APIs and models for fintech systems.
Upcoming Milestone: Improve model performance (recall, OCR accuracy)
Improve model performance
Integrate real-world datasets/APIs
Domain: Insurance/Fintech || Team: Hazel Sequeira, Freia Quadros
Planned Deliverables (Next one Months):
Complete end-to-end pipeline stabilization and deploy a production-ready backend on cloud.
Enhance model performance (OCR, recall), integrate real-world datasets/APIs, and deliver a functional demo dashboard with full user flow.
Risks & Challenges:
Limited access to real-world financial datasets may impact model generalization and validation.
Model imbalance (low recall) and OCR noise handling remain key technical challenges requiring optimization.
Feedback & improvements:
Suggested improvements include increasing model robustness, improving explainability depth, and strengthening real-world data integratio
Milestone Objective: PRISM delivers an integrated credit intelligence platform that validates documents, detects fraud, and generates explainable risk scores, addressing trust and reliability gaps in digital lending. It benefits lenders by improving decision confidence and borrowers by enabling fairer credit access.
Demo Links:
GithubLinks: https://github.com/thecamouflagedgeek/PRISM.git
https://prism-backend-4mfu.onrender.com/
https://drive.google.com/drive/folders/1Bp1R5hF3XBrDEYBXEWciUBfmwXX_oJC9
Starting TRL: (March - TRL 3) || Current TRL: 3 || Target TRL: 4 (December-2026) || Overall Project Status: