## Slide 1: PROJECT Name : PRISM [ Predictive Risk Insights & Scoring Model]
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Automation: Standardized parser and database workflows reduce manual processing.
Speed: Faster document processing through backend integration.
Security: PII isolation and audit logging improve secure data handling.
Reliability: Validation checks ensure consistent and accurate outputs.
Scalability: Relational database design supports large-scale deployment.
Production Readiness: Real-world architecture aligned with fintech systems.
Key Accomplishments | : June 2026
Implemented PostgreSQL database with production-ready relational schema.
Integrated salary slip and utility bill parsers with backend.
Developed feature engineering and validation pipeline for borrower assessment.
Built a WoE-based Logistic Regression scorecard with PDO scaling for interpretable PD and credit score generation.
Designed secure database architecture with audit logging and PII isolation.
Reusable Assets/Solutions/Opportunities: Yes. These include reusable database schemas, parser integrations, feature extraction pipelines, and validation frameworks.
Upcoming Milestone: Increase the accuracy of the Logistic Regression model
Integrate real-world datasets with the scoring pipeline.
Connect parser outputs, database, and scoring engine end-to-end.
Domain: Insurance/Fintech || Team: Hazel Sequeira, Freia Quadros
Planned Deliverables (Next one Months):
Implement the complete WoE, Information Value, and Logistic Regression-based credit scoring pipeline. Integrate parser outputs, database, and real-world datasets to deliver an end-to-end borrower assessment workflow.
Risks & Challenges:
Limited access to diverse real-world financial datasets continues to impact parser validation and model generalization.
Ensuring reliable integration between document extraction, feature generation, database storage, and credit scoring remains a key technical challenge.
Feedback & improvements:
Suggested improvements include expanding real-world dataset validation, strengthening database–parser integration, and implementing the complete explainable credit scoring pipeline.
Milestone Objective: PRISM delivers an integrated credit intelligence platform that validates documents, detects fraud, and generates explainable risk scores, addressing trust and reliability gaps in digital lending. It benefits lenders by improving decision confidence and borrowers by enabling fairer credit access.
Demo Links:
GithubLinks: https://github.com/thecamouflagedgeek/PRISM.git
https://prism-backend-4mfu.onrender.com/
https://drive.google.com/drive/folders/1Bp1R5hF3XBrDEYBXEWciUBfmwXX_oJC9
Starting TRL: (March - TRL 3) || Current TRL: 3 || Target TRL: 4 (December-2026) || Overall Project Status: