## Slide 1: PROJECT Name : PRISM [ Predictive Risk Insights & Scoring Model]
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
PRISM is an AI-driven alternate credit assessment platform that automates underwriting using document parsing, behavioral financial analysis, validation pipelines, and explainable risk scoring for faster and smarter borrower evaluation.
Key Accomplishments | : April - May 2026
Developed secure login, consent, and session-management workflow for borrower onboarding.
Built modular parsers for bank statements, salary slips, and utility bills.
Implemented validation pipeline with confidence scoring and anomaly flagging.
Engineered financial behavior features including cashflow stability, salary consistency, EMI detection, and utility payment discipline.
Developed explainable rule-based risk scoring engine with risk tier classification.
Reusable Assets/Solutions/Opportunities: Strong foundation for future ML-based credit scoring, fraud analytics, and explainable AI systems.
Upcoming Milestone: Implement ML-based risk scoring and fraud detection models and introduce confidence-weighted underwriting decisions.
Domain: Insurance/Fintech || Team: Hazel Sequeira, Freia Quadros
Planned Deliverables (Next one Months):
Stabilize the document parsing and feature extraction pipeline across multiple financial document formats.
Expand synthetic dataset generation, improve validation checks, and integrate structured feature outputs with downstream scoring and fraud modules.
Risks & Challenges:
High variation in real-world document layouts, OCR quality, and semi-structured formats may affect extraction consistency.
Limited access to large-scale real financial datasets remains a challenge for robust validation and behavioural analysis.
Feedback & improvements:
Suggested improvements include strengthening parser robustness for noisy/scanned documents, improving behavioural feature engineering depth, and expanding edge-case synthetic testing for better fraud and risk analysis reliability.
Milestone Objective: PRISM delivers an integrated credit intelligence platform that validates documents, detects fraud, and generates explainable risk scores, addressing trust and reliability gaps in digital lending. It benefits lenders by improving decision confidence and borrowers by enabling fairer credit access.
Demo Links:
GithubLinks: https://github.com/thecamouflagedgeek/PRISM.git
https://prism-backend-4mfu.onrender.com/
https://drive.google.com/drive/folders/1Bp1R5hF3XBrDEYBXEWciUBfmwXX_oJC9
Starting TRL: (March - TRL 3) || Current TRL: 3 || Target TRL: 4 (December-2026) || Overall Project Status: